What about the sprint went well?

We met a critical story point that had many dependencies. It may not be completely done but there was good progress and will soon allow for work on many other elements of the website.

What about the sprint went poorly?

Unfamiliarity with the frameworks, slowed down progress a lot more than we thought. We also didn’t show everything we accomplished during sprint review with the clients. We assumed it was shown last time but it wasn’t and we didn’t properly communicate what needed to be presented when people were sick. We still had a lot to show but showing the website would have been nice.

What new ideas the team has?

Smaller stories for the purpose of allowing more people to work. Or properly working on a story with more than one person by working on things together in person.

What actions will the team take to have better sprints in the future?

We plan to do more peer programming. As it makes synchronization and communication less important as multiple members will be building and learning about the project at the same time. We also lost time from individual work being hard to add on to by other members. So we plan to communicate more and use branches on github to see progress on individual work if there is any.