**What about the sprint went well:**

We got a lot done! We managed to actually work together and do pair- programming. We also discorded each other and streamed out code to ask questions and synchronize.

**What about the sprint went poorly**

Letting the team know when you know you can’t show up to standup meetings. Also, the login system was difficult to progress on.

**What new ideas the team has**

Not many new ideas for this or the coming last sprint. We have a grove and are hoping things keep going that way.

**What actions the team will take to have better sprints in the future**

Communicating better when you can’t show up is all that we plan on changing regarding sprints. We talked about having the people assigned to a story be the majority decider for the size of the story as they would be able to judge best how long it will take to do that story.